## Slide 1
SUNWAH FINTECH
SUNWAH Fintech M2
Functional Acceptance Walkthrough
Documentation, presentation and video share one Module → User Story → Walkthrough → Acceptance Criteria evidence chain.
Live Cloud
11 Stories
iOS App
Web Admin
AC Traceable
July 2026
SUNWAH FINTECH · M2 Functional Acceptance Walkthrough
01 / 35

## Slide 2
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
M2 Acceptance Walkthrough Structure
SUNWAH Fintech · M2 Functional Acceptance · Confidential
02 / 35

## Slide 3
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 Login / Register
Two accepted authentication paths converge on the same Markets landing
SUNWAH Fintech · M2 Functional Acceptance · Confidential
03 / 35

## Slide 4
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Start from Login and prepare registration
The first page proves authentication scope, form gates and the hand-off into registration.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
04 / 35
Open the app on Login. Show account/email and password fields, toggle password visibility, demonstrate the required-field gate, explain the excluded SSO entries, then submit an existing account and show the in-progress state.
01
02
Tap Register New Account. Enter display name, redacted test email and password; show the disabled state below eight characters, then submit a valid form.
Login is first and requires account/email plus a hidden password.
Password visibility and the Sign In gate preserve entered data.
Displayed SSO options remain outside the accepted path.
Existing credentials submit once with an in-progress state.
Evidence exposes no reusable secrets or personal data.
Register New Account opens a form for display name, email and password.
Create Account stays disabled until all fields and an eight-character password are valid.
A valid submission creates one pending account, sends a six-digit code and opens Verify Email.
AC Mapping:
AC Mapping:

## Slide 5
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Verify the email and enter Markets
The second page proves email verification and the shared successful landing.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
05 / 35
Confirm Verify Email opens after registration. Show the disabled state below six digits, enter a complete code, then tap Verify and Continue.
03
04
Confirm successful registration opens Markets. Repeat the accepted existing-account path and verify that both paths reach the same default landing.
Verify and Continue stays disabled until all six code digits are entered.
A correct code creates one account and signs the user in automatically.
Newly registered users will enter the default Markets landing page.
Enter the default Markets landing page after successful user authentication.
AC Mapping:
AC Mapping:

## Slide 6
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
02 Market
A complete research flow from market direction to ETF comparison and saving
SUNWAH Fintech · M2 Functional Acceptance · Confidential
06 / 35

## Slide 7
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Establish research direction from Market Intelligence
Daily breadth, signals and discovery rails produce the next sector research target.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
07 / 35
Open Market Intelligence, explain its research-only role, then scan sector blocks and the Rising / Flat / Falling breadth summary.
01
Market Intelligence loads all research entries with sector context and matching heatmap breadth totals.
Market signals, sector performance and selected ETFs are presented as research, not recommendations.
Open an AI Market Signal with date, movement, analysis, related ETFs and sources; keep the delayed-data label visible on major indices.
02
AI Market Signals shows its date, detected changes, analysis, related ETFs and available sources.
Market Indices shows available index changes and clearly marks delayed-data boundaries.
Switch Default / Hot sectors, inspect Recommended ETFs and View all, then open a sector to continue into Sector Detail.
03
Discovery supports several research routes, and Default or Hot sectors show the selected scope.
Recommended ETFs is a curated list with key quote data and a View all entry.
Selecting a sector opens the matching Sector Detail page.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 8
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
02 User Story 2 — Understand sector trends and filter ETFs
Sector context, EOD observations and sortable rankings produce an ETF candidate.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
08 / 35
Open a selected sector such as Crypto and confirm the banner identity, representative tickers, ETF count, movement and cached snapshot label.
01
Sector Detail matches the selected sector and shows its tickers, ETF count and movement.
The page clearly identifies its cached EOD snapshot and avoids implying real-time data.
Read Momentum & Breadth, Liquidity Pulse and Trend & Risk in order; explain the EOD basis and non-predictive research wording.
02
AI Sector Insights covers momentum, liquidity and risk, with an explicit state when data is insufficient.
Insight wording describes research observations rather than real-time predictions or trading advice.
Keep the selected sector, switch sorting metrics and return periods, then open one ETF from the sector-only ranking.
03
ETF Rankings only displays ETFs within the currently selected sector.
Supported sort metrics and return periods update ranking order without changing the selected sector.
Selecting a ranked ETF opens the matching ETF Detail page.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 9
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 User Story 3 — Research and compare individual ETFs
ETF identity, chart controls and normalized comparison support instrument-level research.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
09 / 35
Open a candidate ETF, confirm identity and quote context, switch at least two time ranges, then scrub the chart to update OHLC and volume.
01
ETF Detail and its chart display the selected fund's identity, quote context and price series.
Supported time ranges reload the chart, and scrubbing updates OHLC and volume for the selected point.
Change chart type and one moving average, then check available key stats and ETF-related news metadata.
02
View controls change the enabled chart type or moving-average overlays for the current ETF.
Overview and News show available ETF statistics and related articles, with unavailable values identified clearly.
Open Compare ETF from More, retain the current ETF as the first object, select a second ETF and inspect the normalized overlay before returning.
03
Compare ETF retains the current fund and allows a second fund to be selected.
The comparison chart normalizes both price series under the same chart settings.
Closing Compare ETF returns to the original ETF Detail context.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 10
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
04 User Story 4 — Save ETF research results
Watchlist, My Portfolio and Screener preserve research without implying execution.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
10 / 35
Star the ETF, verify it appears in Screener > Watchlist, then remove it and confirm the saved range updates.
01
A successful star action adds the ETF to Watchlist, and removal updates both states consistently.
Watchlist saves research objects without creating portfolio holdings or transactions.
Inspect price, lots and value, reject a duplicate portfolio, save to an eligible portfolio, then reopen it to confirm the holding.
02
The add sheet shows the current ETF's price, lots and value, while blocking duplicate targets.
An eligible target saves a research holding after reopening without placing a trade.
Move through Recommended, All and Watchlist, then use search, filter and sort while preserving the selected data scope.
03
Recommended, All and Watchlist share the same Screener controls and result layout.
Supported search, filter and sort controls update results using the selected criteria.
Search, filter and sort preserve the active Recommended, All or Watchlist scope.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 11
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 Portfolio
Five research workflows from templates and saved holdings to analysis and baseline review
SUNWAH Fintech · M2 Functional Acceptance · Confidential
11 / 35

## Slide 12
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Discover a Model Portfolio
Catalogue identity, portfolio facts and ETF allocation establish the selected template.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
12 / 35
Open Portfolio > Recommended, inspect loaded Model Portfolio cards and their Reference descriptions, then open one selected item.
01
Recommended shows backend-loaded cards with portfolio facts, allocation and matching References.
View details opens the selected item after its loading state completes.
Confirm title, return, risk, duration, summary, Reference and allocation groups match the selected catalogue card.
02
Detail facts, Reference and ETF groups match the selected catalogue card and current backend data.
An ETF row opens the matching detail, and returning preserves the Model Portfolio state.
Inspect every ETF row, target weight and available metadata; confirm Total 100% and open one matching ETF detail before returning.
03
ETF rows show identifiers, weights and available metadata, with Total fixed at 100%.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 13
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Evaluate the forecast and save for later
Projection evidence is paired with the persistent Watchlist result.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
13 / 35
Wait for Monte Carlo completion, inspect history and percentile bands, drag and pinch the timeline, select a historical point, generate/hide backtest and keep Partial data coverage visible.
04
05
Save the selected Model Portfolio, reopen it from Watchlist, remove it and verify the count and final star state remain consistent.
Loading remains until the forecast is ready; chart interaction stays in range and backtesting uses history only.
Backtest preserves the forecast, coverage and research boundaries.
A successful save fills the star, updates Watchlist and reopens with matching facts.
Removal keeps the list, count, empty state and final star consistent across views.
AC Mapping:
AC Mapping:

## Slide 14
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Edit the configuration before saving
Visual and ETF-list editors preserve one evolving allocation state.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
14 / 35
Open Add to My Portfolio, change modeled total value and allocation boundaries, and keep all weights non-negative with a 100% total.
06
07
Switch to ETF list, edit shares, return to Visual and enter confirmation without losing the latest values, weights or quantities.
Add to My Portfolio opens with the selected model, context and default amounts.
Changing total value recalculates ETF amounts and quantities while preserving normalized weights.
Allocation drags update only affected groups, keep values non-negative and preserve a 100% total.
Visual and List modes convert amounts, weights and shares without losing valid edits.
Confirmation uses the latest edit and shows the target, totals and per-ETF results.
AC Mapping:
AC Mapping:

## Slide 15
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Persist or analyze the edited Model Portfolio
The final step branches to Add as new, Add to existing, or a read-only analysis draft.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
15 / 35
Choose Add as new, confirm the final edited summary, create one research-only My Portfolio, then reopen it to prove persisted holdings and values.
08
Confirm stays disabled while the name is empty or creation is in progress.
One successful creation appears in My portfolios and preserves its holdings after reopening.
Creation is research-only, triggers no trade and cannot be submitted repeatedly.
Choose an existing target, wait for preview, confirm combined and new positions, then reopen the target to verify the merged result.
09
Target facts and ETF changes appear in preview before Confirm becomes available.
Confirmation merges and persists positions, while navigation preserves the last confirmed editing draft.
Start analysis from the Model Portfolio. Confirm the Analysis Workspace receives the edited working copy and does not expose Apply to My Portfolio for this source.
10
Analysis Workspace opens with the selected model's title, holdings, values and normalized weights.
Draft edits affect only the working copy and expose no Apply to My Portfolio action.
Analysis uses the current draft and does not reuse results from another source.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 16
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
02 User Story 2 — Create a My Portfolio
The saved-portfolio list leads into a validated research-only creation draft.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
16 / 35
Open My portfolios, wait for the saved list, enter New Portfolio, then reopen the created result and confirm its card and values.
01
02
Enter name and base currency, add searchable ETF holdings, edit quantities in the draft and create only when all validation gates pass.
My portfolios shows a loading state before replacing it with the current saved list.
A new portfolio appears with matching facts and reopens with its saved holdings.
Creation is clearly identified as research-only and does not execute a transaction.
The form supports available currencies and enables creation only with a valid name and holdings.
ETF search, sort and empty results behave consistently and can restore the full list.
Initial holdings support quantity controls and deletion while rejecting invalid values.
AC Mapping:
AC Mapping:

## Slide 17
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
02 User Story 2 — Inspect and edit saved holdings
Current detail context and the editable holdings screen prove persisted, isolated updates.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
17 / 35
Open the saved My Portfolio, confirm header, grouping, positions, current value, allocation and forecast boundaries, then save a Baseline Snapshot.
03
04
Edit quantities, add one valid ETF, reject duplicates, remove only the intended ticker and reopen the portfolio to prove persistence without changing untouched positions.
Header, holdings and forecast match this saved portfolio rather than another source.
Position rows show current facts and open the matching ETF.
Saving creates one timestamped snapshot whose detail preserves value, quantities and weights.
The editor validates quantities, blocks duplicates and persists one new holding.
Only intended positions change; closing unchanged leaves holdings untouched.
AC Mapping:
AC Mapping:

## Slide 18
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
02 User Story 2 — Maintain baseline history and remove a portfolio
Historical snapshots remain independently searchable, renameable and removable.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
18 / 35
Open Baseline snapshots, create exactly one snapshot, search, rename and remove a temporary entry, then reopen the history to verify retained state.
05
06
Demonstrate the explicit empty-holdings state, then cancel and confirm destructive portfolio removal while proving other portfolios are unaffected.
Each action creates one selectable snapshot, and search filters its saved history.
Rename rejects empty tags, while deletion removes only the selected snapshot.
The retained snapshot preserves its pre-edit holdings and remains correct after reopening.
A portfolio with no holdings still opens with an explicit empty state.
Removal requires an irreversible-action confirmation and deletes only the selected portfolio.
AC Mapping:
AC Mapping:

## Slide 19
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 User Story 3 — Complete the recommendation questionnaire
Four validated answers lead into a clean, non-stale generation state.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
19 / 35
Open Find Your Ideal Portfolio. Show the four-step structure, supporting option context and the disabled Next gate before selection.
01
The questionnaire shows four steps, current progress and contextual single-choice options.
Next or See recommendation stays disabled until the current question is answered.
Select one option, move forward and backward, retain answers, then later adjust one answer and regenerate from the same questionnaire state.
02
Each question retains one selected answer when moving forward or backward.
Completing all answers produces a result aligned with the selected risk profile.
Return to the questionnaire and keep the current answers.
Submit all answers and show four generation stages with pending placeholders; confirm saving stays disabled until the new result is ready.
03
Submission immediately starts one visible four-stage recommendation flow.
Pending sections are identified clearly, and saving stays disabled until the result is complete.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 20
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 User Story 3 — Review the recommendation result and build
Generated identity, metrics and build context remain consistent with one run.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
20 / 35
Confirm generated title, risk level, currency, positions, projection and AI-assisted research-only boundary.
04
05
Inspect returned metrics, asset mix, screening/optimization summary, as-of date, candidate scope, exclusions and warnings.
Result identity, metrics and forecast all reflect the same generated weights and modeled amount.
The recommendation is consistently marked as AI-assisted, research-only and non-executing.
Recommendation Build shows this run's risk profile, metrics, allocation, scope, date and warnings.
AC Mapping:
AC Mapping:

## Slide 21
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 User Story 3 — Inspect explanation, constraints and ETF holdings
The explanation and final holdings remain traceable to the same Recommendation Build.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
21 / 35
Read rendered AI explanation, holdings table, portfolio characteristics and constraints without exposing raw Markdown or overstating the result.
06
07
Check ticker, name, asset class, target weight and progress for every generated ETF; confirm weights total 100% within rounding tolerance.
AI description markup renders readable structure without exposing raw Markdown.
Explanation, holdings, characteristics and constraints match the current build.
Each ETF row shows identity, asset class and target weight, with totals equal to 100% within rounding.
AC Mapping:
AC Mapping:

## Slide 22
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
03 User Story 3 — Save the recommendation
The generated configuration is not persisted until target selection and confirmation complete.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
22 / 35
Open Add to My Portfolio, choose Add as new or an eligible existing target, finish confirmation and reopen the saved target.
08
09
Verify the recommendation uses its modeled amount, currency and latest prices while sharing the same Visual/List editing behavior as User Story 1.
The add page uses the current recommendation, modeled amount, currency and latest prices.
Confirmation creates a new target or merges quantities into the selected existing portfolio.
Opening or leaving the add page does not save anything before confirmation.
Visual and List editing, validation and target choices follow the shared portfolio workflow.
AC Mapping:
AC Mapping:

## Slide 23
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
04 User Story 4 — Run portfolio analysis
An editable working draft becomes a traceable analysis result without changing saved holdings.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
23 / 35
Start analysis from My Portfolio, edit the working copy, add/remove ETFs and run analysis only when the draft is valid; do not alter the saved source yet.
01
Workspace loads selected holdings; draft edits stay isolated, block duplicates and clear stale results.
Analyze validates the draft, shows one progress flow and opens Analysis.
Wait for completion, inspect current-draft value, positions, HHI, Effective N, diagnostics and Data coverage, then prove stale results clear after a draft change.
02
The completed overview shows current draft metrics and identifies unavailable indicators explicitly.
Analysis boundaries stay visible, and results belong only to the current draft and run.
Scroll the read-only holdings table and switch Sector, Region and Currency between Pie and List without changing the underlying analysis.
03
The read-only Holdings table shows each position's quantity, cost, value and weight.
Sector, Region and Currency exposures remain consistent between Pie and List views.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 24
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
04 User Story 4 — Select findings and generate recommendations
Only the diagnosis selected at submission enters the AI-assisted recommendation scope.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
24 / 35
Review severity, metric and selection state, change the selected findings, verify counts, and show the disabled generate action when zero items are selected.
04
05
Observe the four progress stages, then verify selected diagnosis scope, AI drafted boundary, research consideration content and excluded findings.
Diagnosis items show severity, metrics and selection, with counts matching the returned results.
Generation requires completed analysis and at least one selected diagnosis.
Suggestions shows four-stage generation and limits AI-drafted results to submitted diagnoses.
Each consideration presents its observation, rationale, expected impact and research boundary.
AC Mapping:
AC Mapping:

## Slide 25
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
04 User Story 4 — Review, edit and apply Suggested actions
My Portfolio results can be applied after validation; Model Portfolio results remain read-only.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
25 / 35
Inspect feasibility and candidate scope, scroll every Held/New row, edit non-negative targets, reset, apply once, then reopen the portfolio to prove refreshed holdings and invalidated old analysis.
06
07
Run the same workflow from a Model Portfolio and confirm the final rows are read-only with no Reset or Apply to My Portfolio action and no saved-portfolio mutation.
Preview metrics, rows and candidate scope remain mutually consistent.
Non-negative targets recalculate or reset, and Apply requires a complete feasible scenario.
Apply updates holdings; reopening proves results and clears stale analysis.
Apply cannot repeat and produces only one portfolio update.
A Model Portfolio draft completes the same analysis while preserving its selected diagnosis scope.
Its Suggested actions are read-only and expose neither Reset nor Apply to My Portfolio.
AC Mapping:
AC Mapping:

## Slide 26
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
05 User Story 5 — Select a baseline and inspect drift
Only a changed Baseline Snapshot can drive a review; No changes remains inspectable but not selectable.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
26 / 35
Open Portfolio Review, distinguish No changes from a reviewable snapshot, inspect saved ETF details and select one changed baseline.
01
02
Review current/baseline summary and the drift table, including added/removed ETFs, signed deviations and the enabled Review allocation changes action.
Baseline lists only this portfolio's saved reference configurations.
No changes remains unselectable for Analysis but still allows ETF detail inspection.
A changed snapshot can be selected and expanded to show saved quantities and weights.
The deviation table includes added and removed ETFs with signed, significance-sorted changes.
The summary identifies the baseline, date and total absolute deviation.
AC Mapping:
AC Mapping:

## Slide 27
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
05 User Story 5 — Explain the baseline deviation
Status, allocation and quantity views describe a deterministic snapshot comparison rather than AI advice.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
27 / 35
Confirm the selected baseline identity, drift status, current/baseline values, largest move and driver summary; keep the comparison explicitly non-AI.
03
Analysis identifies the baseline, drift status and largest increase or decrease driving the result.
Baseline comparison is deterministic and displays no AI-generated or recommendation labels.
Read Industry allocation changes and ETF movement detail with signed weights and plain-language reasons.
04
Industry and ETF movement views compare baseline and current weights with signed changes and reasons.
Inspect baseline, current and target quantities plus unit and value differences for material ETF rows.
05
Quantity changes shows baseline, current and target quantities with unit and value differences.
AC Mapping:
AC Mapping:
AC Mapping:

## Slide 28
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
05 User Story 5 — Adjust and apply the baseline scenario
A loaded target scenario can be edited, reset and applied once to My Portfolio.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
28 / 35
Wait for the selected baseline preview, inspect scope and target rows, edit non-negative shares, reset and enable Apply only after the scenario is complete.
06
07
Apply once, return to refreshed My Portfolio details, reopen the review and confirm the final target quantities and updated comparison persist.
Suggestions waits for the current preview and identifies the selected baseline and row scope.
Each row compares current, baseline and calculated target holdings.
Non-negative edits recalculate or reset, and Apply waits for a complete target.
A successful Apply refreshes target holdings, and reopening confirms shares and comparison.
Apply cannot be triggered repeatedly while the request is in progress.
AC Mapping:
AC Mapping:

## Slide 29
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
04 Admin
Operational visibility plus a Web Admin → shared backend → iOS verification loop
SUNWAH Fintech · M2 Functional Acceptance · Confidential
29 / 35

## Slide 30
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Monitor the platform and inspect the ETF catalogue
Dashboard metrics lead into searchable, filterable ETF maintenance data.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
30 / 35
01
Open Dashboard and explain the current users, ETF catalogue, portfolios, structured notes and ETF tier distribution returned by the shared backend.
Dashboard summarizes the current backend's users, ETFs, portfolios, notes and tier distribution.
AC Mapping:
02
Search by symbol/name/issuer, apply tier or asset-class filters, and inspect the fields required to maintain an ETF record.
ETF Catalogue supports symbol, name or issuer search plus available tier and asset-class filters.
ETF records expose the exchange, currency, classification, issuer and expense fields needed for maintenance.
AC Mapping:

## Slide 31
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Add or deactivate an ETF and verify it on iOS
The acceptance result is the refreshed client state, not the Admin submission toast.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
31 / 35
03
Use Add by Ticker or Add ETF manually, show duplicate validation and submit only one valid test record; repeat the process for an active/inactive state change.
Administrators can create one valid ETF through Add by Ticker or manual entry.
Add or deactivate requests cannot repeat in progress or create duplicates and conflicts.
AC Mapping:
04
Return to the simulator after each Admin mutation, refresh or reopen the ETF search/list and prove the client universe changed exactly once.
After refresh, a created ETF appears on iOS and a deactivated ETF leaves the active universe.
Client-facing changes require refreshed iOS evidence; an Admin Toast alone is insufficient.
AC Mapping:
BEFORE ADMIN
AFTER REFRESH

## Slide 32
01 User Story 1 — Maintain and verify Model Portfolios
A published template is edited in Admin and then reloaded from the iOS catalogue.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
32 / 35
05
Inspect template key, display order, title, risk band, return range, horizon, summary, reference, status and allocation entry points.
Model Portfolios maintains template identity, order, facts, status, Reference and ETF allocations.
AC Mapping:
06
Edit one recognizable field, keep allocations at Total 100%, save as published, then verify draft/hidden visibility boundaries with a dedicated test template.
A template can be saved or published only when its allocation totals 100%.
iOS shows the current published configuration after refresh and excludes draft or hidden templates.
AC Mapping:
07
Reopen the selected Model Portfolio on iOS and compare the visible data with the saved Admin configuration.

## Slide 33
SUNWAH
FINTECH
01
Login
02
Market
03
Portfolio
04
Admin
01 User Story 1 — Review protected operations data
Users and User Portfolios support visibility and troubleshooting without mutating holdings.
SUNWAH Fintech · M2 Functional Acceptance · Confidential
33 / 35
08
Use search and role/status filters, inspect verification, account, risk, last-login and created metadata, and keep identifiable data redacted.
Users supports search and role or status filters with current account metadata.
Videos and screenshots use test data or redact emails, owners and other personal information.
AC Mapping:
09
Inspect owner, currency, objective, horizon, holdings count and created time; explain that this story is read-only for ordinary user holdings.
User Portfolios shows owner, currency, objective, horizon, holdings count and creation time.
Operations pages support visibility and troubleshooting without modifying ordinary user holdings.
AC Mapping:

## Slide 34
SUNWAH FINTECH
Acceptance Review and Q&A
Four modules · eleven User Stories · three complementary deliverables
- Confirm Story-level walkthrough completeness.
- Confirm AC mapping and any evidence that must remain video-only.
- Confirm Admin-to-iOS refresh evidence is complete and traceable to dedicated test data.
4 Modules
11 Stories
248 ACs
35 Slides
0 Capture Gaps
July 2026
SUNWAH FINTECH · M2 Functional Acceptance Walkthrough
35 / 35